Excellent — let’s go, Roshan!
Below is the CycleWorks Scheduler — PRD (Hybrid Style) followed by the Cursor Agent Rules File and Project Directory Structure.
This will serve as your master plan when you open Cursor and start implementing the app piece by piece.

# 🚲 CycleWorks Scheduler — Product Requirements Document (PRD)
### Version
v1.0 – November 2025
Prepared for: CycleWorks Doorstep Service
Tech Stack: Django + SQLite (→ PostgreSQL later), Django REST Framework, GitHub version control
Frontend: Zoho Sites (API embed)
Visual UX Reference: Urban Company

## 1. 🎯 Objective
To build a dynamic scheduling system for CycleWorks’ doorstep cycle service operations that:
- Allows customers to select available time slots per city/date dynamically.
- Automatically assigns technicians based on availability and proximity.
- Periodically re-optimizes assignments to minimize total travel distance.
- Integrates seamlessly with Zoho Bigin CRM for lead management.
The system must be scalable, modular, and API-driven so it can integrate into Zoho Sites and future mobile apps.

## 2. 🏗️ System Architecture Overview
High-Level Components:
1. Frontend (Zoho Sites) → Calls booking API
2. API Layer (Django REST Framework) → Exposes endpoints for:
  1. Slot availability
  2. Customer booking
  3. Technician management
  4. Assignment optimization
3. Core Logic Layer
  1. Slot generation
  2. Technician assignment
  3. Distance-based optimization (Hungarian method or nearest-neighbor)
4. Database (SQLite → PostgreSQL)
  1. Stores technicians, bookings, slots, and locations.
5. Admin Panel (Django Admin / Simple UI)
  1. For internal operations team to monitor and override assignments.
6. Integration Layer
  1. Pushes booking data into Zoho Bigin CRM via API.

## 3. 🧱 Database Schema (Initial Draft)
### Technician

Field	Type	Description
id	UUID / Auto	Primary key
name	CharField	Technician name
city	CharField	Service city
current_location	PointField / JSON	Current coordinates
available_dates	Array / ManyToMany	Dates technician is available
assigned_slots	Relation	Bookings assigned

CustomerBooking

Field	Type	Description
id	UUID	Primary key
name	CharField	Customer name
phone	CharField	Contact
city	CharField	City selected
address	CharField	Address
location	JSON	Latitude, Longitude
selected_date	DateField	Booking date
selected_slot	CharField	2-hour window
assigned_technician	ForeignKey	Technician assigned
status	Enum	pending / confirmed / completed

Slot

Field	Type	Description
id	UUID	Primary key
city	CharField	City of slot
date	DateField	Date of slot
start_time	Time	Slot start
end_time	Time	Slot end
technician	FK	Linked technician
max_bookings	Int	Limit per slot (default 1)
is_available	Bool	Availability flag

## 🕐 Slot Generation Logic
### Slot Format
Fixed 2-hour blocks from 9 AM to 6 PM:
9–11, 11–1, 1–3, 3–5, 5–7

### Generation Rules
- Slots are generated per city per date.
- Each technician available on that date gets a copy of all slots.
- Slot availability is tracked individually.
- When a booking occurs, it’s assigned to a technician’s specific slot.
### Implementation Procedure
1. Daily cron/scheduler runs generate_slots(city, date)
2. Checks all technicians marked available.
3. Creates 5 standard slots for each.
4. Marks as available until bookings occur.

## 5. 🧭 Assignment Logic (Initial Booking)
1. When a customer selects date, city, and slot:
  1. System fetches all technicians available in that city/date/slot.
2. For each technician:
  1. Compute distance from technician’s current location to customer location.
3. Assign the closest available technician.
4. Update:
  1. Technician’s “current location” → customer’s location (for future proximity).
  2. Booking → assigned technician.

## 6. 🔁 Reassignment Optimization Logic
Goal:
Minimize total travel distance for all technicians while keeping customer slots unchanged.
Approach:
- Run optimization daily (e.g., at midnight for next day’s jobs).
- Construct a cost matrix:
  - Rows = technicians
  - Columns = customer bookings
  - Cost = travel distance between technician’s previous booking (or base location) and customer’s location
- Apply Hungarian algorithm to minimize total travel cost.
Output:
- Updated technician assignments
- Minimal total distance

## 7. 🔌 Integration with Zoho Bigin
- Use Zoho Bigin REST API.
- When new customer booking is created:
  - Create a corresponding record in Zoho Bigin “Deals” or “Leads” module.
  - Update Zoho when:
    - Technician assigned
    - Job completed
- Store Zoho API key in .env.
8. 🚀 Implementation Phases for Cursor

Phase	Module	Description
1	Project Setup	Initialize Django, REST Framework, Git repo
2	Models	Create Technician, CustomerBooking, Slot
3	Slot Generation	Daily slot creation script
4	Assignment Logic	Technician assignment API
5	Reassignment Optimization	Distance-based optimization algorithm
6	Zoho Integration	Sync bookings with CRM
7	Admin & Monitoring	Django Admin + basic reporting
8	Frontend API	Public endpoint for Zoho Sites widget

## . 🔄 Future Extensions
- Technician mobile app for real-time location updates
- Predictive slot capacity (based on historical data)
- AI-assisted routing optimization
- Migration to PostgreSQL with PostGIS
- Role-based permissions & analytics dashboards

# ⚙️ Cursor Agent Rule File — cursor-rules.yaml
project:
  name: cycleworks-scheduler
  language: python
  framework: django
  version_control: github
  db: sqlite
  linting: strict
  testing: pytest
  style: pep8
  commit_format: conventional_commits
  api_rate_limit: 60_per_minute

rules:
  - Always use descriptive variable and function names.
  - Include docstrings for all classes, functions, and modules.
  - Use Django ORM exclusively (no raw SQL).
  - Never modify code not related to the current task.
  - Prefer small, atomic commits.
  - Validate all incoming API payloads with DRF serializers.
  - Add basic error handling and logging.
  - For future deployment, ensure easy DB migration to PostgreSQL.
  - Avoid hardcoding credentials or API keys.
  - Re-run tests before committing.
  - Use environment variables via python-dotenv.
  - Limit unnecessary API endpoint creation (reuse existing resources).
  - Maintain separation of concerns (views vs services).
- Document any third-party library usage.

📁 Suggested Project Structure

cycleworks-scheduler/
│
├── manage.py
├── requirements.txt
├── .env.example
├── .gitignore
├── cursor-rules.yaml
│
├── cycleworks_scheduler/ # Django project core
│ ├── settings.py
│ ├── urls.py
│ ├── wsgi.py
│ └── asgi.py
│
├── apps/
│ ├── technicians/
│ │ ├── models.py
│ │ ├── views.py
│ │ ├── serializers.py
│ │ └── urls.py
│ ├── bookings/
│ │ ├── models.py
│ │ ├── views.py
│ │ ├── serializers.py
│ │ ├── utils/ # slot generation & assignment logic
│ │ └── urls.py
│ └── api/
│ ├── urls.py
│ └── views.py
│
├── scripts/
│ ├── generate_slots.py
│ ├── optimize_assignments.py
│ └── sync_zoho.py
│
└── tests/
    ├── test_bookings.py
    ├── test_assignment.py
    └── test_api.py